# Daily Scrum
Date: 2020-01-23, 13:15 – 13:30
Participants: Kendra Birringer, Nader Cacace, Steffen Hanzlik, Svetozar Stojanovic
Absent: Marco Peluso because of illness

## What did you do yesterday?
- KB worked on:
- Use Case descriptions
- NC worked on:
- Sequence Diagrams
- User Stories
- SH worked on:
- Activity Diagrams
- SS worked on:
- Use Case Diagrams
- Prototypes
- Use Case descriptions

## What do you want to do today?
- KB:
- work on User Stories
- work on Use Case descriptions
- write protocol for today‘s meeting
- NC:
- work on User Stories
- SH:
- work on Class Diagrams
- SS:
- work on missing Prototypes
- work on Use Case descriptions

### Did you encounter any problems?
- KB:
- couldn‘t work much on the project because of illness