# Weekly Scrum
Date: 2020-01-23, 13:15 – 13:30
Participants: Kendra Birringer, Nader Cacace, Steffen Hanzlik, Svetozar Stojanovic
Absent: Marco Peluso because of illness

## What did you do last week?
- KB worked on:
- use case descriptions
- NC worked on:
- sequence diagrams
- user stories
- SH worked on:
- activity diagrams
- SS worked on:
- use case diagrams
- UI prototypes
- use case descriptions

## What do you want to do this week?
- KB:
- work on user stories
- work on use case descriptions
- write protocol for today‘s meeting
- NC:
- work on User Stories
- SH:
- work on Class Diagrams
- SS:
- work on missing Prototypes
- work on Use Case descriptions

### Did you encounter any problems?
- KB:
- couldn‘t work much on the project because of illness