# Weekly Scrum
Date: 2020-01-30, 13:15 – 13:45
Participants: Kendra Birringer, Nader Cacace, Steffen Hanzlik
Absent: Marco Peluso, Svetozar Stojanovic because of illness

## What did you do last week?
- KB worked on:
- use case descriptions
- user stories
- list of backlog items
- NC worked on:
- sequence diagrams
- class diagram
- SH worked on:
- class diagram
- activity diagram
- documentation

## What do you want to do this week?
- KB:
- finish backlog item list
- write protocol for today‘s meeting
- write documentation
- NC:
- work on sequence diagrams
- SH:
- write documentation

### Did you encounter any problems?
- no cancelation modes in most of the activity diagrams → they should be added
- discrepancies on class diagram → the relations and associations between the classes were discussed
- unclaer, if object diagram should be made → could be clearified

 To do:
- write documentation
- edit sequence diagrams